STATEMENT OF WORK (SOW)

Haridwar Bliss — Membership & Subscription E-Commerce Platform

Technology Stack: PHP (Laravel Framework) · MySQL · Shared Hosting

Document Version 1.0

1. Project Overview

This Statement of Work ("SOW") defines the scope, deliverables, technical approach, timeline structure, and commercial boundaries for the design, development, and deployment of the Haridwar Bliss website — a membership-based e-commerce platform that manages subscription validation, monthly product ordering (Gangajal), shipping/logistics, and customer communication, supported by a secure and dynamic admin panel.

This document supersedes and clarifies the original functional requirement note shared by the client, and aligns the requested feature list to the confirmed technology stack below.

## 1.1 Confirmed Technology Stack

| Module | Scope Included |
| --- | --- |
| Backend Framework | PHP with Laravel Framework (replacing Core PHP as originally listed) |
| Database | MySQL (managed via Laravel Eloquent ORM & Migrations) |
| Frontend | HTML5, CSS3, JavaScript, Bootstrap Responsive Framework, Laravel Blade Templating |
| Admin Panel | Custom Laravel-based secure admin panel |
| Hosting | Linux Shared Hosting (cPanel-compatible, PHP-FPM, MySQL) |
| Security | SSL, Laravel built-in CSRF/XSS protection, Google reCAPTCHA |

Note: Laravel requires Composer-based deployment and a PHP version compatible with the shared hosting environment (PHP 8.1+ recommended). Compatibility with the client's specific shared hosting provider will be verified during the technical discovery phase (see Section 8, Assumptions).

# 2. Scope of Work — Frontend (Public Website)

| Module | Scope Included |
| --- | --- |
| Homepage | Hero banner, About Haridwar Bliss, Membership benefits, Subscription journey, Featured products, Customer reviews, Video gallery, Image gallery, FAQ, Blog listing, Contact form, Google Map embed, Social media links |
| Responsive Design | Mobile, tablet, and desktop breakpoints built on Bootstrap; optimized page-load performance |
| Customer Auth | Registration, secure login, forgot/reset password, profile management (Laravel Breeze/Fortify-based auth) |
| Product Catalog | Multi-image gallery, product videos, specifications, description, purity details, ingredients, benefits, categories, related products, reviews & ratings, stock display |
| Static/Informational Pages | About Us, Contact Us, FAQs, Terms & Conditions, Privacy Policy |

# 3. Scope of Work — Membership & Subscription

| Module | Scope Included |
| --- | --- |
| Membership Purchase | One-time membership fee (₹500), 5-year validity, online payment integration, automatic activation on successful payment |
| Subscription Module | Mobile number verification with OTP, digital Terms & Conditions acceptance, subscription activation, status & history tracking, expiry reminders (email/SMS) |
| Access Control Logic | Non-members can browse the catalog but cannot add to cart or checkout; only active members can purchase the monthly Gangajal product |
| Monthly Pricing Automation | 1 bottle: product price = ₹0, shipping = ₹149. 2+ bottles: first bottle free, additional bottles charged at listed product price, shipping = ₹149 flat (per order, as defined). Logic fully automated and admin-configurable |
| Renewal (Future-Ready) | Database schema and workflow hooks built to support renewal in a future phase; renewal UI/flow itself is not part of this SOW unless separately scoped (see Section 7) |

# 4. Scope of Work — Orders, Shipping & Traceability

| Module | Scope Included |
| --- | --- |
| Shopping Cart & Checkout | Add/update/remove cart items, order summary, address management, shipping calculation, payment gateway integration, order confirmation |
| Batch Management | Batch creation with batch number, description, purity details, manufacturing/packaging dates, images, video, status, and linkage to orders |
| QR Code / Barcode System | Auto-generated QR code and barcode per dispatched order, encoding order, batch, purity, packaging, shipment, and product media details; scannable for order tracking |
| Shipping & Logistics | Shiprocket API integration for courier selection, shipment creation, tracking number capture, delivery status sync, failed-delivery handling, return management, shipping reports |
| Customer Address Book | Multiple shipping addresses, billing address, default address selection, edit/history |
| Notifications | - SMS notifications (OTP, order, shipment, membership, payment, expiry). WhatsApp notifications explicitly marked Phase II |
| Email Automation | Order confirmation emails with product info, gallery images, video links, barcode, QR code, shipping details, and invoice — via Laravel Mail/queue |

# 5. Scope of Work — Admin Panel

| Module | Scope Included |
| --- | --- |
| Dashboard & Analytics | Graphical reports for total users, active/expired members, total orders, monthly revenue, monthly subscriptions, product-wise sales, order status summary, shipping status, revenue & customer-growth graphs |
| Reports Module | Customer, Membership, Subscription, Product, Sales, Revenue, Shipping, Batch, Coupon, and GST reports, each downloadable in .docx/.pdf format |
| Order Management | View/update order status, dispatch orders, generate invoices, manage shipping |
| Customer Management | Customer details, membership details, purchase history, communication records |
| Membership Management | View members, activate/deactivate, expiry management, subscription history Subscription renewal payment flow (schema will be future-ready; the live renewal UI/automation is not built in this phase) |
| Product Management | Add/edit/delete products, image gallery, video links, categories, features |
| Dynamic Pricing Controls | No-code admin controls to update product price, shipping charge, free-product logic, and monthly pricing rules |

# 6. Scope of Work — SEO & Security

| Module | Scope Included |
| --- | --- |
| Basic On-Page SEO | Meta title/description per page, SEO-friendly URLs, XML sitemap, robots.txt, schema markup, image optimization |
| Performance | Page-speed and mobile optimization aligned to Laravel caching best practices (config/route/view cache) |
| Security | SSL configuration, login protection/rate-limiting, Google reCAPTCHA, basic malware/security hardening, admin access restriction, scheduled database backup guidance |

# 7. Explicitly Out of Scope

The following items were referenced in the original requirement note but are excluded from this SOW's base scope and effort estimate. They can be scoped and quoted separately as a change request or Phase II:

- Lab/purity certificate issuance workflow — only the ability to attach an existing certificate file to a batch/QR record is included; certificate generation or lab-system integration is out of scope

- Advanced/technical SEO (link building, off-page SEO, ongoing SEO campaigns, paid ads setup)

- Third-party payment gateway merchant account setup/approval (client must provide active gateway credentials; integration of the gateway is in scope, account onboarding is not)

- GST filing or accounting-software integration — the GST Report is a data export only, not a filing tool

- Native mobile apps (iOS/Android) — this SOW covers the responsive website only

- Content writing/copywriting for blog, product descriptions, and legal pages beyond placeholder/sample content, unless separately scoped

- Data migration from any existing legacy system or spreadsheet, unless a source file/format is confirmed during discovery

# 8. Assumptions

- The client will provide all product content, images, videos, legal text (Terms & Conditions, Privacy Policy), and branding assets in usable digital format.

- Shiprocket account, SMS gateway account, and payment gateway account (e.g., Razorpay) will be provided by the client, with API credentials shared during integration.

- ₹500 membership fee, 5-year validity, and ₹149 shipping charge are configurable defaults set at launch; actual figures remain admin-editable as described in Section 5.

- One QR/barcode is generated per dispatched order (not per bottle), unless the client specifies per-unit codes during discovery.

# 9. Deliverables

- Fully functional, responsive Laravel + MySQL website matching the modules in Sections 2–6

- Secure admin panel with dashboard, reports, and management modules

- Deployment to client's shared hosting environment

- Basic on-page SEO setup (sitemap, robots.txt, meta tags, schema)

- UAT support and bug-fix cycle prior to go-live

- Source code handover and basic admin-usage documentation

# 10. Testing & Quality Assurance

- Functional testing across all modules

- Payment gateway testing (sandbox/test mode)

- Mobile responsiveness testing across common device sizes

- Cross-browser compatibility testing (Chrome, Firefox, Safari, Edge)

- Basic performance testing (page load, query optimization)

- Basic security testing (input validation, auth flows, access control logic)

- Client User Acceptance Testing (UAT) window before go-live

# 11. Order & Membership Workflow (Reference)

- Customer visits the website and browses the product catalog.

- Customer purchases the 5-year membership (₹500, one-time).

- Membership is automatically activated on successful payment.

- Customer logs into their account.

- Active member purchases the monthly Gangajal product (pricing logic per Section 3).

- System sends an automated order confirmation email with QR code and invoice.

- Admin processes and dispatches the order via Shiprocket integration.

- Customer tracks the order via QR code or the My Account dashboard.

# 12. Requirements from the client (Haridwar Bliss)

- Razorpay payment gateway

- Shiprocket payment gateway

- WhatsApp marketing API

- SMS sending API

- Gmail/mail account for SMTP mail setup and project management